tsis1Linux: Project Introduction and Machine Provisioning

Linux for DevOps and Cloud coursework, individual project

Ulanuly Alibi· 20 September 2026

1. Project Description

1.1 Legend

tsis1Linux is a small task-management service. Users register an account, log in, and keep a private list of todo tasks that they can create, read, update and delete through a REST API. The application itself is deliberately simple. It is the vehicle for the real subject of the coursework, which is running a service on Linux machines: provisioning servers, isolating the database from the internet, laying out the filesystem, deploying releases repeatably and keeping backups.

The scenario is the classic three-tier deployment. A reverse proxy receives public traffic and forwards it to the API, and the API stores everything in a PostgreSQL database that only the API machine can reach.

1.2 Main target

Deploy the service on two Linux machines so that it is secure by default, reproducible from scripts and updatable without manual file copying, and be able to demonstrate each of those properties.

1.3 Tasks

| Task | Status |
| --- | --- |
| Choose and describe the project | Done (Section 1) |
| Design the architecture: machines, software units, automation plan | Done (Section 2) |
| Provision the machines; justify the platform and distribution | Done (Section 3) |
| Define storage places and script the filesystem preparation | Done (Section 4) |
| Deploy the first release and verify the whole chain | Done, manually (Section 5) |
| Automate rollout and updates with GitHub Actions | Planned (Section 2.4) |
| Encrypt public traffic with TLS | Planned (Section 6) |
| Copy backups off the database machine | Planned (Section 6) |

1.4 The application

The API is written in Go 1.26 and uses only the standard library's net/http router. Data lives in PostgreSQL, accessed through pgx. Schema migrations from golang-migrate are embedded in the binary and applied on startup. Access tokens are short-lived JWTs (15 minutes by default), refresh tokens are rotated on every use, and passwords are hashed with bcrypt. Built with CGO disabled, the binary is a single self-contained file.

Configuration comes only from environment variables (PORT, DATABASE_URL, JWT_SECRET, ACCESS_TOKEN_TTL, REFRESH_TOKEN_TTL). The application does not read .env files, which makes a systemd EnvironmentFile a natural fit.

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| POST | /auth/register | none | Create an account |
| POST | /auth/login | none | Get an access and refresh token pair |
| POST | /auth/refresh | none | Rotate a refresh token for a new pair |
| POST | /auth/logout | none | Revoke one refresh token |
| POST | /auth/logout-all | Bearer | Revoke every refresh token of the user |
| POST | /tasks | Bearer | Create a task |
| GET | /tasks | Bearer | List the user's tasks |
| GET | /tasks/{id} | Bearer | Get one task |
| PUT | /tasks/{id} | Bearer | Update a task |
| DELETE | /tasks/{id} | Bearer | Delete a task |
| GET | /healthz | none | Liveness check |

1.5 Team

This is an individual project. The application, the infrastructure and the documentation are the work of one person, Alibi Ulanuly.

2. System Architecture

2.1 Overview

Three logical tiers run on two machines. mainapp is the only machine reachable from the internet and hosts nginx and the Go API. main-db hosts PostgreSQL and has no public address. The tiers are separated by process, user account and firewall rule rather than by extra virtual machines. A reverse proxy in front of a single API instance gains nothing from a machine of its own, whereas the database is the component whose exposure matters most, so it is isolated.

Public requests enter through the internet gateway on ports 80 and 443, pass the application's network security group and the host firewall, and reach nginx. nginx proxies them to the API on localhost:8080. The API opens a TLS connection to PostgreSQL on the private address of main-db, which accepts it only from the application machine. Administrators reach mainapp over SSH and main-db through it with ProxyJump, so no private key is ever stored on a server.

Figure 1. System architecture. Solid lines are implemented; dashed lines and boxes are planned.

2.2 Machines and software units

| Machine | Role | Key software | Ports |
| --- | --- | --- | --- |
| mainapp | Application server | nginx (reverse proxy); tsis1linux API (Go binary run by systemd as an unprivileged user); OpenSSH; iptables with netfilter-persistent | 22 and 80 public; 443 after TLS; 8080 local only |
| main-db | Database server | PostgreSQL 16; backup script and cron; OpenSSH; iptables with netfilter-persistent | 22 (through mainapp); 5432 from mainapp only |
| GitHub (external) | Build and deployment (planned) | GitHub Actions workflow: build, test, deploy | Outbound SSH to mainapp |

Neither server has a compiler or build tools. The binary is built elsewhere and only copied to mainapp.

2.3 Network and access control

A packet must be permitted at every layer to arrive. OCI evaluates security-list rules and network-security-group (NSG) rules additively, and separately from both the Ubuntu images ship with restrictive iptables rules. Each rule below therefore exists in its own place.

| Layer | Applies to | Rule |
| --- | --- | --- |
| OCI security list | The subnet (default list) | Ingress: TCP 22 from 0.0.0.0/0; ICMP types 3 and 4 from 0.0.0.0/0; ICMP type 3 from 10.0.0.0/16. No rule covers port 5432. |
| OCI NSG devops-tokyNSG | mainapp | Ingress: TCP 80 and 443 from 0.0.0.0/0. |
| OCI NSG db-nsg | main-db | Ingress: TCP 5432, stateful, with the source set to the NSG devops-tokyNSG instead of an address range. |
| Host firewall (iptables) | mainapp | ACCEPT for TCP 80 and 443, inserted above the default REJECT rule and saved with netfilter-persistent. |
| Host firewall (iptables) | main-db | ACCEPT for TCP 5432 from 10.0.0.70 only, above the default REJECT rule. |
| PostgreSQL | main-db | listen_addresses = 'localhost, 10.0.0.113'; pg_hba.conf lets appuser reach appdb from 10.0.0.70/32 with scram-sha-256. The API connects with sslmode=require; TLS 1.3 was observed. |
| SSH | Both machines | Key-only login with a separate key pair per machine. main-db is reached through mainapp with ProxyJump. |

The database rule names the application's NSG as its source. Only instances that are members of that group can reach PostgreSQL, and a subnet-wide rule was deliberately avoided so that a future instance in the same subnet gets no database access by default.

Figure 2. The single ingress rule of the database NSG.

Figure 3. Ingress rules of the subnet's security list: no rule covers port 5432.

2.4 Automation plan: rollout and updates

Initial rollout. The first deployment was done by hand, once, to learn the failure modes before automating them.

- Create the VCN networking, the two instances and the NSGs in the OCI console.

- On main-db: install PostgreSQL 16, create the role appuser and database appdb, set listen_addresses, add the pg_hba.conf rule, restart, add the iptables rule and attach db-nsg.

- On mainapp: install nginx.

- On both machines: run setup-fs.sh with the role app or db (Section 4).

- Fill in /etc/tsis1linux/tsis1linux.env on the server, so secrets never leave the machine.

- Cross-compile the binary, upload it to /opt/tsis1linux/releases/manual1/, point the current symlink at it and enable the systemd service.

- Enable the nginx site and verify the chain through the public address.

Updates with GitHub Actions (planned). The workflow already runs build, vet, gofmt, golangci-lint and tests on every push and pull request to master. A deploy job will follow it, run only on master and only when those checks pass:

- Cross-compile with CGO_ENABLED=0 GOOS=linux GOARCH=arm64 go build -o tsis1linux ./cmd/app.

- Copy the binary over SSH to /opt/tsis1linux/releases/<commit-sha>/, using a dedicated deploy key stored as a GitHub secret.

- Repoint the symlink with ln -sfn and restart the service through a sudo rule limited to that one unit.

- Check /healthz on the server. On failure, repoint the symlink to the previous release, restart, and fail the job.

- Delete all but the last five releases.

Migrations are embedded in the binary and run on startup, so a deploy needs no separate migration step. Rolling the binary back does not roll the schema back, so every migration must stay compatible with the previous release.

Maintenance. Operating-system updates on mainapp use apt directly. main-db has no outbound route by design, so it needs a temporary public IP for updates until a NAT gateway is added (Section 6). Backups run nightly at 03:00 as pg_dump files in /var/backups/tsis1linux, keeping seven days. A dump was restored into a scratch database to prove it works (Section 5). Copying dumps to OCI Object Storage through a service gateway is planned.

3. Machine Provisioning

3.1 Platform: Oracle Cloud Infrastructure

The machines run on Oracle Cloud Infrastructure in the Frankfurt region (eu-frankfurt-1). There were three reasons. First, OCI exposes real network primitives (a VCN, security lists, network security groups, gateways), so isolating the database can be implemented and demonstrated rather than only described. Second, it offers ARM (Ampere) compute with an Always Free allowance, which is ample for a two-machine project. Third, the machines are real internet-facing servers, so public access, firewalls and deployment from an external CI service can be exercised realistically.

Local virtual machines (VirtualBox, Multipass) are free and simple but cannot demonstrate public exposure or cloud-level firewalls. A plain VPS is easier to set up but usually offers only a host firewall.

3.2 Distribution: Ubuntu Server 24.04 LTS

Both machines run Ubuntu Server 24.04 LTS. It receives standard security maintenance until 2029, so no operating-system upgrade is needed during the life of the project. PostgreSQL 16 and nginx are in the default repositories, so the database server is installed with one apt command and patched through the same channel. Ubuntu publishes maintained OCI images for both x86-64 and ARM64, and it is among the best-documented server distributions, which matters when troubleshooting.

The Go binary is self-contained, so the distribution affects only package management and the operating environment. Oracle Linux (RHEL-compatible, with firewalld and SELinux) was the main alternative and would also have worked. Ubuntu was preferred for its documentation and package availability.

3.3 Machines created

| Property | mainapp | main-db |
| --- | --- | --- |
| Role | Front-end and application server | Database server |
| Platform and region | OCI, eu-frankfurt-1 | OCI, eu-frankfurt-1 |
| Operating system | Ubuntu Server 24.04 LTS | Ubuntu Server 24.04 LTS |
| Architecture | aarch64 (ARM64) | aarch64 (ARM64) |
| Private IP | 10.0.0.70 | 10.0.0.113 |
| Public IP | Yes | None (attached temporarily for package installation) |
| NSG | devops-tokyNSG | db-nsg |
| Login | ubuntu, key only, own key pair | ubuntu, key only, own key pair |

Two platform constraints shaped the setup. The instances are ARM64 (uname -m reports aarch64), so the API must be cross-compiled explicitly with GOARCH=arm64. And an instance without a public IP has no route out through the internet gateway, so main-db could not download packages until a public IP was attached for the installation.

3.4 Access configuration

SSH is configured on the administrator's laptop only. The ProxyJump line makes the connection to main-db pass through mainapp, which relays the encrypted stream and never sees a private key.

Host app

HostName <app-public-ip>

User ubuntu

IdentityFile ~/.ssh/<app-key>

IdentitiesOnly yes

Host db

HostName 10.0.0.113

User ubuntu

IdentityFile ~/.ssh/<db-key>

IdentitiesOnly yes

ProxyJump app

3.5 Database server setup

sudo apt install postgresql

sudo -u postgres psql

CREATE ROLE appuser WITH LOGIN;

\password appuser

CREATE DATABASE appdb OWNER appuser;

# /etc/postgresql/16/main/postgresql.conf

listen_addresses = 'localhost, 10.0.0.113'

# /etc/postgresql/16/main/pg_hba.conf

host    appdb    appuser    10.0.0.70/32    scram-sha-256

sudo systemctl restart postgresql

sudo iptables -I INPUT <n> -p tcp -s 10.0.0.70 --dport 5432 -j ACCEPT

sudo netfilter-persistent save

4. Filesystem Layout

The layout follows the Linux Filesystem Hierarchy Standard: software under /opt, configuration under /etc, variable data under /var. The table lists every place where the project stores anything. The API is stateless and writes no files, so there is no application data directory. Inventing one would only have filled a table cell.

| Purpose | Path | Machine | Owner and mode | Notes |
| --- | --- | --- | --- | --- |
| User data (accounts, tasks, tokens) | /var/lib/postgresql/16/main | main-db | postgres:postgres mode 700 | Managed by the PostgreSQL package |
| Application data | none | mainapp | - | The API is stateless |
| Application binaries | /opt/tsis1linux/releases/<version>/ /opt/tsis1linux/current (symlink) | mainapp | deploy user mode 755 | One directory per release allows instant rollback |
| Application configuration and secrets | /etc/tsis1linux/tsis1linux.env | mainapp | root:root mode 600 | Read by systemd as root; the directory is 750 |
| Service definition | /etc/systemd/system/tsis1linux.service | mainapp | root mode 644 | Runs as the unprivileged user tsis1linux |
| nginx site | /etc/nginx/sites-available/tsis1linux | mainapp | root mode 644 | Enabled by a symlink in sites-enabled |
| PostgreSQL configuration | /etc/postgresql/16/main/ | main-db | postgres and root (package defaults) | postgresql.conf, pg_hba.conf |
| Logs | journald (API) /var/log/nginx/ (nginx) | mainapp | system defaults | No custom log directory needed |
| Backups | /var/backups/tsis1linux/ | main-db | postgres:postgres mode 700 | Nightly pg_dump, seven days kept |
| Backup job | /usr/local/bin/tsis1linux-backup.sh /etc/cron.d/tsis1linux-backup | main-db | root mode 755 and 644 | Runs at 03:00 as postgres |

setup-fs.sh creates this layout. It takes one argument, app or db, and must run as root. On mainapp it creates the unprivileged system user tsis1linux (no login shell, no home directory), the release and configuration directories, a sample environment file with placeholder secrets, the systemd unit and, if nginx is installed, a sample site configuration. On main-db it creates the backup directory, the backup script and the nightly cron entry.

The script is idempotent. Each file is created only if it does not already exist, so a second run never overwrites secrets that were edited by hand. Permissions are applied at creation time, so a secrets file is never briefly world-readable. The full listing is in Appendix A.

5. Verification

| Check | Method | Result |
| --- | --- | --- |
| The application machine reaches the database over TLS | psql from mainapp to 10.0.0.113 with sslmode=require | Connected; TLS 1.3, TLS_AES_256_GCM_SHA384 |
| The API works end to end | curl to /healthz, /auth/register and /auth/login through the public address | All requests succeeded; the user was created and could log in |
| The database is not exposed | Reviewed the subnet security list; inspected the database VNIC | No rule covers port 5432; no public IP; only db-nsg attached |
| Backups can be restored | Ran the backup script, restored the dump into a scratch database and listed its tables | Restored tables matched; scratch database dropped |
| The filesystem script is idempotent | Re-ran the script on mainapp after installing nginx | Existing files were left untouched |

6. Known Limitations and Next Steps

| Limitation | Impact | Planned mitigation |
| --- | --- | --- |
| Public endpoint is plain HTTP | Passwords and tokens cross the network unencrypted | TLS in nginx with a Let's Encrypt certificate (needs a domain name) |
| Backups sit on the database machine's own disk | Protects against mistakes, not against loss of the disk or instance | Copy dumps to OCI Object Storage through a service gateway |
| main-db has no outbound internet | Security updates need a temporary public IP | Private subnet with a NAT gateway |
| The API's database role owns the schema | Migrations run at startup, so the running API holds DDL rights it does not need | Separate migration and runtime roles |
| SSH is open to the internet | Exposed to scanning; mitigated by key-only login | Restrict source ranges or use the OCI Bastion service, once deployment no longer needs hosted runners |
| Deployment is manual | Releases depend on the operator repeating the steps correctly | GitHub Actions deploy job (Section 2.4) |

Appendix A. setup-fs.sh

Run as sudo bash setup-fs.sh app on mainapp and sudo bash setup-fs.sh db on main-db.

#!/usr/bin/env bash

# Creates the directory layout, service user and sample files for tsis1Linux.

# Safe to run repeatedly: existing files are never overwritten.

#

# Usage: sudo ./setup-fs.sh app    # on the app instance (nginx + API)

#        sudo ./setup-fs.sh db     # on the db instance (PostgreSQL)

#

# Optional: DEPLOY_USER=<user> sudo -E ./setup-fs.sh app

#           (the account CI/you use to upload releases; defaults to ubuntu)

set -euo pipefail

APP=tsis1linux

DEPLOY_USER="${DEPLOY_USER:-ubuntu}"

ROLE="${1:-}"

[[ $EUID -eq 0 ]] || { echo "run as root (use sudo)" >&2; exit 1; }

[[ $ROLE == app || $ROLE == db ]] || { echo "usage: $0 app|db" >&2; exit 1; }

# Create a file from stdin only if it does not exist yet.

# Permissions are applied at creation time, so secrets are never briefly world-readable.

write_if_missing() {

local path=$1 owner=$2 group=$3 mode=$4

if [[ -e $path ]]; then

echo "skip     $path (already exists)"

cat >/dev/null

else

install -m "$mode" -o "$owner" -g "$group" /dev/stdin "$path"

echo "created  $path"

fi

}

setup_app() {

# Unprivileged account the API runs as: no login shell, no home directory.

if ! id "$APP" &>/dev/null; then

useradd --system --user-group --no-create-home --shell /usr/sbin/nologin "$APP"

echo "created  system user $APP"

fi

# Binaries: one directory per release, "current" symlink points at the live one.

install -d -m 755 -o "$DEPLOY_USER" -g "$DEPLOY_USER" "/opt/$APP" "/opt/$APP/releases"

# Configuration: systemd reads the env file as root, so root-only is enough.

install -d -m 750 -o root -g root "/etc/$APP"

write_if_missing "/etc/$APP/$APP.env" root root 600 <<'EOF'

# Loaded by systemd via EnvironmentFile. The app does not read .env files itself.

PORT=8080

DATABASE_URL=postgres://appuser:CHANGE_ME@10.0.0.113:5432/appdb?sslmode=require

JWT_SECRET=CHANGE_ME

ACCESS_TOKEN_TTL=15m

REFRESH_TOKEN_TTL=168h

EOF

write_if_missing "/etc/systemd/system/$APP.service" root root 644 <<'EOF'

[Unit]

Description=tsis1Linux todo API

After=network-online.target

Wants=network-online.target

[Service]

User=tsis1linux

Group=tsis1linux

EnvironmentFile=/etc/tsis1linux/tsis1linux.env

ExecStart=/opt/tsis1linux/current/tsis1linux

Restart=on-failure

RestartSec=2

NoNewPrivileges=yes

ProtectSystem=strict

ProtectHome=yes

PrivateTmp=yes

[Install]

WantedBy=multi-user.target

EOF

systemctl daemon-reload

if [[ -d /etc/nginx/sites-available ]]; then

write_if_missing "/etc/nginx/sites-available/$APP" root root 644 <<'EOF'

server {

listen 80;

server_name _;   # replace with your domain when you set up TLS

location / {

proxy_pass http://127.0.0.1:8080;   # must match the port the API listens on

proxy_set_header Host $host;

proxy_set_header X-Real-IP $remote_addr;

proxy_set_header X-Forwarded-For $proxy_add_x_forwarded_for;

proxy_set_header X-Forwarded-Proto $scheme;

}

}

EOF

else

echo "note     nginx not installed; install it and re-run to get the sample site config"

fi

cat <<EOF

Next steps (app):

1. Edit /etc/$APP/$APP.env and replace the CHANGE_ME values.

2. Upload a build to /opt/$APP/releases/<version>/$APP and chmod 755 it.

3. ln -sfn /opt/$APP/releases/<version> /opt/$APP/current

4. systemctl enable --now $APP

EOF

}

setup_db() {

id postgres &>/dev/null || { echo "postgres user not found; install PostgreSQL first" >&2; exit 1; }

# Backups: only the postgres user may read dumps.

install -d -m 700 -o postgres -g postgres "/var/backups/$APP"

write_if_missing "/usr/local/bin/$APP-backup.sh" root root 755 <<'EOF'

#!/usr/bin/env bash

set -euo pipefail

cd /

DIR=/var/backups/tsis1linux

pg_dump --format=custom --file="$DIR/appdb-$(date +%F).dump" appdb

find "$DIR" -name 'appdb-*.dump' -mtime +7 -delete

EOF

write_if_missing "/etc/cron.d/$APP-backup" root root 644 <<EOF

# minute hour day month weekday user command

0 3 * * * postgres /usr/local/bin/$APP-backup.sh

EOF

command -v cron &>/dev/null || echo "warning  cron is not installed; the nightly backup will not run"

echo

echo "Data lives in /var/lib/postgresql/16/main and config in /etc/postgresql/16/main (managed by the package)."

}

case $ROLE in

app) setup_app ;;

db)  setup_db ;;

esac